(BRIEF REPORT IN RESPECT OF KDA KARAK)

INTRODUCTION

Karak Development Authority was created during the year 1989-90 under the control of Kohat Development Authority Kohat. Later on the Provincial Government divided Kohat Development Authority Kohat into two Authorities namely Kohat Development Authority Kohat & Karak Development Authority Karak vide notification no. AO/DCO/LCB/5-73/202 dated, 5/9/2003 on 5/4/2008. The details are provided as under:-

### SALIENT FEATURES OF THE SCHEME

PHASE-I:

| 1. | Location | 6-KM from Karak City on Sabir Abad Road |
| --- | --- | --- |
| 2. | Cost of the Scheme | 77.927 M |
| 3. | Date of Commencement | 1989-90 |
| 4. | Area of the Scheme | 126.5 Acrs |

LAND USE PLAN.

| a | Residential | 79 Acrs |  |
| --- | --- | --- | --- |
| b | Commercial | 3.5 Acrs |  |
| c | Community Public Utilities, Offices, Banks, Police Post, Shops, PESCO Office etc | 16.34 Acrs |  |
| d | Schools | 4 Acrs | Primary Schools 2 Nos, Secondary School 2 Nos, 10 Kanal land allotted to Fuji Foundation Schools. Not Yet Started. |
| e | Roads | 12 Acrs |  |
| f | Park green sports / Parks | 10 Acrs |  |
| g | Mosque Area 1.41 Acrs Petrol Pump 0.75 Acrs | 2 Nos | One No Constructed and one is under construction |
| h | Cafeteria / Hotel 0.25 Acrs |  |  |

DETAIL OF PLOTS

| Size of Plots | No. of Plots | Plots Allotted | Balance |
| --- | --- | --- | --- |
| One Kanal | 301 | 253 | 48 |
| 10-Marla | 204 | 204 | 0 |
| 07-Marla | 206 | 206 | 0 |
| 05-Marla | 189 | 189 | 0 |
| 03-Marla | 49 | 49 | 0 |
| Total | 949 | 901 | 48 |

INFRASTRUCTURE

| A | Roads | 100 % Completed |
| --- | --- | --- |
| B | Water Supply | 100 % Completed |
| C | Sewerage | 100 % Completed |
| D | Drainage | 100 % Completed |
| E | Electrification | 90 % Completed |

COLONIZATION OF THE SCHEME

| S.No | Housing Scheme | House Constructed | House under Construction | Total |
| --- | --- | --- | --- | --- |
| 1 | One Kanal | 16 | 0 | 16 |
| 2 | 10-Marla | 29 | 02 | 31 |
| 3 | 07-Marla | 12 | 01 | 13 |
| 4 | 05-Marla | 11 | 01 | 12 |
| 5 | 03-Marla | 02 | 03 | 5 |
|  | Total | 70 | 7 | 77 |

Total Expected Population of Phase-I

Approximately=		 7,000

### DEVELOPMENTAL SCHEMES FOR THE YEAR 2014-15

(A)

| S.No | Name of Schemes | Approved Cost |
| --- | --- | --- |
| 1 | Provision of Sui Gas | 1,50,00,000/- |
| 2 | Construction of Boundary wall around KDA Karak | 10,00,000/- |
| 3 | Construction of Public Park and Children Play Ground at Karak Town Ship Karak | 33,86,000/- |
|  | Total | 1,93,86,000/- |

(B)	Water Supply Schemes for Karak Town Ship consisting of 02-Nos Tube Wells at Kach Banda has been completed, but still not functional.

(C)

PC-I amounting to Rupees 30.287 Million for the mentioned Projects from Serial number 2 to 3 has been framed and submitted to the Chairman District Development Advisory Committee (DDAC) Karak, for provision of funds from Gas Royalty Funds. The Chairman DDAC Mr: Gul Sahib Khan, MPA PK-40 Karak has promised that the funds will be provided soon. Funds still awaited.

Detail of Assists

Total Opening Balance dated ……………	Rs.………………./-

Pay

Total Pay of Regular Employees				= Rs………………………../-

Total Pay of Work Charge Employees			= Rs………………………../-

Total Monthly Pay					=Rs……………………/-

Amount already Deposited to SNGPL Office Peshawar for provision of Gas Pipe Line to Karak Town Ship Karak Rs. 50,00,000/-

Remaining Plots for Auction

Total Numbers of Plots					= 949

Alloted Plots							= 901

Un-Alloted Plots						= 48 (01-Kanal)

Total Numbers of Plots available for Auction		= 48 (01-Kanal)

Auction price of 01-Kanal Plots Approx:			= 40,00,000/-

Total price of 48 Plots					= 19,20,00,000/-

Land available for public utilities about			= 68 Kanals

(Parks, Schools, Police Station, Shops, PESCO Office,

Bus Stand, Petrol Pump, Private Hospital etc)

Area of K.D.A Office Karak					= 7.07 Kanal

Constructed Shops						= 08 Nos

Vehicles.

- 01-Number old Pickup in very bad condition (as pool vehicle)

- 01-Numpber Tractor with 01 Number Water tank.

Note:-	It is to mention here that in this Authority there is no official vehicle for the use of Project Director for official duty.

KARAK DEVELOPMENT AUTHORITY KARAK

Liabilities of the Authority :-		PESCO Bills Rs.		/-

Main Sources of Income of the Authority

- Auction of Plots

- Transfer of Plots

- Sui Gas Development Charges

- Plan Approval Charges

- Water Connection and Sewerage Connection Charges

- Water Supply Bills

- Non User Charges

- Allotment of Extra Land

KARAK DEVELOPMENT AUTHORITY KARAK

REGULAR STAFF

Officers

| S.No | Name | Designation | BPS |
| --- | --- | --- | --- |
| 1 | Abdur Rashid Khan kundi | Project Director | 18 |
| 2 | Sardar Bahadar | Deputy Director | 18 |
| 3 | Abdul Ghaffar | Assistant Director | 17 |

Clerical Staff

| S.No | Name | Designation | BPS |
| --- | --- | --- | --- |
| 4 | Muhammad Aamir | Supdt: | 17 |
| 5 | Zulfiqar Ahmad | Assistant | 16 |
| 6 | Fidaullah | Divisional Acctt: | 16 |
| 7 | Mumtaz Ali Khan | Computer Opp: | 16 |
| 8 | Farman Ullah | J/Clerk | 11 |
| 9 | Silab Din | J/Clerk | 11 |
| 10 | Abdul Sittar | Record Keeper | 07 |

Technical Staff

| S.# | Name | Designation | BPS |
| --- | --- | --- | --- |
| 11 | Sultan Zameer | Lab: Technician | 10 |
| 12 | Muhammad Fayaz | ABI | 11 |

Pump House Operator

| 13 | Hamidullah | P.H.Opp: | 06 |
| --- | --- | --- | --- |
| 14 | Zahidullah | P.H.Opp: | 06 |

Tube Well Operator

| 15 | Anwar Sadat | T/Well Opp: | 06 |
| --- | --- | --- | --- |
| 16 | Muhammad Ashraf | T/Well Opp: | 06 |
| 17 | Nawab Ali | T/Well Opp: | 06 |
| 18 | Khial Nawaz | T/Well Opp: | 06 |

Mali,s

| 19 | Muqadiss Iqbal | Mali | 04 |
| --- | --- | --- | --- |
| 20 | Abdul Islam | Mali | 04 |
| 21 | Iftikhar Ahmad | Mali | 03 |
| 22 | Mudasir Shah | Mali | 03 |
| 23 | Muhammad Amin | Mali | 03 |
| 24 | Israr Khan | Mali | 03 |
| 25 | Imtiaz Hussain | Mali | 03 |
| 26 | Aamir Shahzad | Mali | 03 |
| 27 | Muhammad Rafique | Gross Cutter | 03 |

Driver

| 28 | Akbar Ali | Tractor Driver | 07 |
| --- | --- | --- | --- |
| 29 | Niaz Muhammad | Pickup Driver | 06 |

Class-IV

| 30 | Faridullah | Naib Qasid | 04 |
| --- | --- | --- | --- |
| 31 | Shah Wali | Naib Qasid | 03 |
| 32 | Khuz Muhammad | Chowkidar | 04 |
| 33 | Shama Raz | Chowkidar | 03 |
| 34 | Ahmdullah | Chowkidar | 03 |
| 35 | Hamayun Shahzad | Chowkidar | 03 |
| 36 | Muzahid | Park Chowkidar | 03 |

Other Staff

| 37 | Kifayatullah | Khteeb Masjid | 10 |
| --- | --- | --- | --- |
| 38 | Shah Daraz | Khadim-e-Masjid | 03 |
| 39 | Ihtisham-ul-Haq | Volman | 03 |
| 40 | Abid-ur-Rehman | Volman | 03 |
| 41 | Tahir Abass | Volman | 03 |
| 42 | Noor Muhammad | Road Mate | 03 |
| 43 | Sajjad Muhammad | Road Mate | 03 |
| 44 | Rabbani | Plumber | 03 |
| 45 | Muhammad Sabil | Water Carear | 03 |
| 46 | M.Anwar Rafiue | Complaint Attendant | 04 |
| 47 | Anwar Saeed | Electrician | 07 |
| 48 | Muhammad Khan | Telephone Opp: | 07 |
|  |  | Total | 48 |

Legal Advisor on Work Charge basis	 	= 01

Sweepers on work charge basis		= 02